CeEst ERP
FACILITIES MANAGEMENT ENHANCEMENT PACK

Developer Requirements, FM Strategy, ERP Cards, Reports & Dashboards

Manage → Monitor → Measure → Advise → Improve

Prepared for Center Estates (CeEst)
August 2026

# 1. Purpose of this Developer Pack

This document converts the CeEst facilities management strategy into practical ERP requirements. It is intended to guide the ERP developer in improving the existing CeEst platform so that the FM module does not merely record maintenance activities, but manages property performance, asset lifecycle, service quality, cost, risk, compliance and strategic client advice.

## Developer principle

Every transaction should be traceable from property → building/area → asset/service → request/work order → provider → cost → evidence → KPI → report. The system should use one source of truth and automatically turn operational data into management information.

| Design principle | ERP implication |
| --- | --- |
| Single property hierarchy | Property → Building → Floor → Area/Unit → Asset |
| Evidence first | Photos, plans, certificates, quotations, invoices and approvals attached to records |
| Automatic control | Due dates, SLAs, budgets, expiries, thresholds and escalations generate flags |
| Performance by design | Every service has a target, actual result and responsible owner |
| Client-ready outputs | Reports and dashboards generated directly from live ERP data |

# 2. CeEst FM Strategy Pitch to Clients

CeEst should position FM as a strategic performance service. The client should understand that CeEst does not only repair faults or coordinate contractors. CeEst manages the facility as a business asset and continuously improves its cost, reliability, compliance, service quality and lifecycle performance.

## The five-step CeEst proposition

| Stage | What CeEst does | Client outcome |
| --- | --- | --- |
| Manage | Plan services, assets, contracts, budgets, people and providers. | Control and accountability |
| Monitor | Track work orders, inspections, utilities, assets, SLAs and compliance. | Early visibility of problems |
| Measure | Convert actual performance into KPIs, cost reports and scorecards. | Evidence-based decisions |
| Advise | Identify risks, savings, lifecycle requirements and service improvements. | Better strategic decisions |
| Improve | Implement corrective actions, projects, renewals and optimisation programmes. | Continuous improvement |

Suggested client pitch: “CeEst manages the performance of your facilities—not just the tasks. We manage, monitor, measure, advise and improve the property environment so that it supports your organisation's objectives.”

# 3. Building Information Card

The Building Card is the FM master-data foundation. It must support both commercial and residential properties and flexible building configurations.

## Required fields

| Section | Fields / requirements |
| --- | --- |
| Identity | Property, building name/code, address, LR number, property type, client/landlord, use |
| Physical | No. of floors, basement floors, roof type, year built, GFA, NIA/lettable area, occupancy |
| Areas | Floor-by-floor gross area, common areas, lettable areas, service/core areas, parking/external areas |
| Plan | Upload PDF/JPG/PNG floor plan, scale, version, date, author, approval, plan number |
| Documents | Approvals, completion documents, warranties, manuals, photographs |
| Operations | Operating hours, emergency contacts, access arrangements, critical areas |

## Area computation logic

The system should calculate areas rather than rely only on manually entered totals.

| Metric | Formula / logic |
| --- | --- |
| Gross Floor Area (GFA) | Sum of gross measured floor areas for all applicable floors |
| Common Area | Sum of non-exclusive/shared areas: lobbies, corridors, stairs, lifts, shared toilets, plant/service areas as configured |
| Lettable / Net Area | GFA less configured non-lettable/common/service areas |
| Common Area % | Common Area ÷ GFA × 100 |
| Lettable Area % | Lettable Area ÷ GFA × 100 |
| Occupancy % | Occupied lettable area ÷ total lettable area × 100 |

The developer should allow the client to configure what counts as common/non-lettable for the property. This is important because different properties and leases can use different area conventions.

## Scaled floor plans

• Allow upload of PDF, JPG and PNG floor plans.

• Allow the user to set a drawing scale using a known dimension (for example, a 10 m wall) or a drawing scale.

• Allow drawing/tagging of polygons for rooms, lettable areas, common areas and service areas.

• Calculate tagged areas from the calibrated plan where feasible.

• Store plan version, date, uploader, approval status and superseded versions.

• Link units/areas on the plan to the ERP unit register and asset locations.

# 4. Asset Information Card

Every material building asset should have a unique digital record and remain linked to its property, building, floor and exact location.

| Field group | Minimum fields |
| --- | --- |
| Identity | Asset ID, asset class, category, description, manufacturer, model, serial number |
| Location | Property, building, floor, area/room, GPS where appropriate |
| Financial | Acquisition/installed cost, replacement cost, funding source, depreciation reference if required |
| Lifecycle | Installation date, commissioning date, expected useful life, estimated replacement date |
| Condition | Condition grade, last condition assessment, assessor, defect notes |
| Maintenance | PM frequency, last service, next due date, maintenance procedure/SOP |
| Commercial | Warranty, AMC/contract, provider, contract reference, expiry |
| Evidence | Photos, manuals, certificates, drawings, warranties, test reports |
| Criticality | Low / Medium / High / Critical; business impact if unavailable |

# 5. Asset Lifecycle Management in the ERP

The ERP should manage the full asset lifecycle and create decision triggers automatically.

| Lifecycle stage | ERP functions |
| --- | --- |
| Acquire | Asset creation, cost, vendor, documents, purchase reference |
| Commission | Baseline condition, location, warranty, commissioning certificate, initial readings |
| Operate | Usage/readings where applicable, condition inspections, incidents |
| Maintain | Preventive schedules, work orders, parts/labour, service history |
| Assess | Condition score, failure frequency, repair cost trend, criticality |
| Optimise | Repair/refurbish/replace analysis; energy and efficiency opportunities |
| Renew | CAPEX proposal, budget, approval, project/work order |
| Dispose | Disposal approval, handover, financial record and archive |

Automatic triggers should include warranty expiry, service due dates, condition deterioration, repeated failures, age thresholds, cumulative repair-cost thresholds and planned replacement dates.

# 6. FM Plan for Any Selected Property + Performance Against Plan

The ERP should allow the FM manager to create one Strategic/Operational FM Plan per property and then automatically compare actual performance against the plan.

| FM Plan component | Required system behaviour |
| --- | --- |
| Service standard | Define service, scope, frequency, SLA, KPI, responsible party and evidence |
| Asset maintenance plan | Link assets to PM schedules, tasks, frequencies and service providers |
| Inspection plan | Define inspection type, frequency, checklist, responsible person and due date |
| Budget plan | Allocate annual/monthly budget by property, service and cost centre |
| Compliance plan | List obligations, certificates, due dates, responsible owner and evidence |
| Risk plan | Identify risks, controls, mitigation actions and due dates |
| Improvement plan | Record savings, projects, CAPEX and service improvement initiatives |

## Performance report logic

• Select property + reporting period.

• Pull the approved FM plan for that property.

• Compare planned activity/target against actual ERP transactions.

• Calculate variance and performance percentage.

• Highlight exceptions in red/amber/green.

• Show action owner and due date for every material exception.

• Generate monthly, quarterly and annual PDF/Excel-ready reports.

# 7. Ticket / Work Order Creation ERP Card

| Field | Requirement |
| --- | --- |
| Ticket number | Auto-generated unique reference |
| Source | Tenant, client, caretaker, FM officer, inspection, system-generated PM |
| Location | Property → Building → Floor → Area/Unit |
| Asset | Optional/required where fault relates to an asset |
| Category | Configurable service categories |
| Priority | Emergency, High, Normal, Low |
| SLA | Response and resolution targets inherited from service/contract |
| Assignment | Internal team or service provider |
| Evidence | Photos, video where supported, quotations, notes, parts |
| Cost | Labour, materials, contractor, approved cost, invoice/payment link |
| Closure | Resolution, root cause, requester confirmation, supervisor verification |
| Analytics | Repeat fault, downtime, SLA breach, first-time resolution |

# 8. Service Provider Creation ERP Card

| Module | Fields |
| --- | --- |
| Company profile | Name, registration, PIN, contacts, address, emergency contact |
| Service profile | Service categories, geographic coverage, operating hours |
| Contract | Contract number, scope, value, start/end, renewal, payment terms |
| SLA | Response, resolution, uptime/quality standards, escalation |
| Compliance | Insurance, licences, tax documents, certifications, expiry dates |
| Commercial | Rates, approved rates, quotations, purchase orders, invoices |
| Performance | KPIs, score, complaints, repeat faults, SLA breaches |
| Status | Approved, probation, suspended, expired, blacklisted (with authorisation) |

# 9. Service Provider Performance Report Template

| KPI | Suggested weight | ERP evidence |
| --- | --- | --- |
| SLA achievement | 20% | Tickets completed within response/resolution SLA |
| Quality / first-time resolution | 20% | Rework, repeat faults, supervisor verification |
| Response performance | 10% | Time from ticket creation to attendance |
| Cost compliance | 15% | Approved rates, quotation/PO/invoice variance |
| Compliance | 15% | Valid insurance, licences and required certificates |
| Customer satisfaction | 10% | Requester/client ratings and complaints |
| Reporting / documentation | 10% | Service reports, photos and closure evidence |

Overall Provider Score = Σ(KPI score × KPI weight). The weights must be configurable by contract/service.

# 10. FM Budgeting + Budget/Cost Report

FM budgeting must be integrated with approvals, procurement, work orders, invoices and payment vouchers so that the system controls expenditure rather than merely recording it.

| Control | Requirement |
| --- | --- |
| Budget structure | Property → service → cost category → period |
| Commitment | Reserve/track approved PO, contract or work before invoice |
| Approval | Configurable approval matrix by amount and category |
| Cost capture | Link actual cost to work order/service/provider/property |
| Invoice control | Match invoice to approved work/PO/contract and supporting evidence |
| Payment voucher | Create/link payment voucher and payment status |
| Forecast | Actual + committed + expected remaining spend |
| Reporting | Budget, actual, committed, variance, forecast and cost/m² |

## Core cost reports

• FM Budget vs Actual by property.

• Budget vs Actual by service category.

• Maintenance cost by asset.

• Service provider spend and variance.

• Utility cost and consumption trends.

• Cost per m² and cost per occupied unit where applicable.

• Monthly and annual FM expenditure dashboard.

# 11. Flagging & Risk Report

The ERP should contain a rule-based flag engine. Flags should be generated automatically from dates, thresholds, exceptions and trends.

| Trigger | Flag example |
| --- | --- |
| Date | PM overdue; certificate expires in 30 days; contract expires in 60 days |
| Cost | Actual spend exceeds budget threshold; repair cost exceeds configured asset threshold |
| Service | SLA breach; repeated ticket; high complaint volume |
| Asset | Critical asset unavailable; condition falls below threshold |
| Compliance | Mandatory inspection/certificate overdue |
| Risk | Risk score above tolerance or mitigation action overdue |

## Risk report fields

• Risk ID, property, building/asset, description, cause, consequence, likelihood, impact, inherent score, controls, mitigation, owner, due date, residual score, status, evidence.

# 12. Compliance Report

| Compliance area | ERP requirement |
| --- | --- |
| Fire | Equipment register, inspections, certificates, expiry alerts, defects |
| Lifts | Service records, inspections/certificates, defects, provider |
| Electrical | Inspections, test certificates, defects, corrective actions |
| OHS | Inspections, incidents, corrective actions, training/evidence |
| Insurance | Policy, asset/property coverage, expiry, renewal action |
| Service providers | Insurance/licences/certificates and expiry monitoring |
| Other statutory | Configurable obligation library by property type/jurisdiction |

Compliance status should be automatically calculated as Compliant, Due Soon, Overdue or Not Applicable, with evidence linked to each item.

# 13. FM KPI Engine – How CeEst Should Generate KPIs

KPIs should be generated from live ERP transactions, not manually typed into reports. Each KPI should have a definition, formula, target, frequency, weight, owner, data source and RAG threshold.

| KPI group | Examples | Primary data source |
| --- | --- | --- |
| Service | SLA %, response time, resolution time, first-time fix | Tickets / work orders |
| Maintenance | PM compliance %, overdue PM, repeat faults | PM schedules / work orders |
| Assets | Availability, downtime, condition, failure frequency | Asset register / incidents |
| Finance | Budget variance, cost/m², utility cost, forecast | Budget / invoices / vouchers |
| Compliance | Compliance %, overdue obligations | Compliance register |
| Providers | Provider score, SLA, cost, quality | Provider + tickets + invoices |
| Customer | Satisfaction, complaints, closure confirmation | Portal / tickets |
| Sustainability | Energy, water, waste, intensity | Utility readings / bills |

## KPI calculation architecture

For each KPI: Data Source → Formula → Actual → Target → Variance → Score → Weight → RAG status. The system should permit different formulas and weights by property type or client contract.

Example: PM Compliance % = completed preventive maintenance tasks on/before due date ÷ scheduled PM tasks due × 100.

Example: SLA Achievement % = tickets completed within contractual SLA ÷ tickets due in period × 100.

Example: Weighted FM Index = Σ(KPI score × KPI weight), with configurable caps/floors and RAG thresholds.

# 14. FM Manager Dashboard

The manager dashboard is an operational command centre. It should answer: What needs attention today? What is deteriorating? What is costing more? Which providers or assets are underperforming?

• Portfolio summary: properties, buildings, assets and active service contracts.

• Today's work orders and overdue escalations.

• Preventive maintenance compliance.

• Critical asset downtime and condition.

• Budget utilisation and forecast.

• High/critical risks and overdue mitigation.

• Compliance due/overdue.

• Contracts and service providers approaching expiry.

• Top recurring faults and cost drivers.

• Management action list.

# 15. Client FM Dashboard

The client dashboard should be simpler than the manager dashboard. It should communicate outcomes, exceptions, cost and recommendations rather than internal task detail.

| Client view | What it should show |
| --- | --- |
| FM Score | Overall weighted FM performance index |
| Service | SLA achievement, requests, complaints, major incidents |
| Cost | Monthly spend, budget utilisation, variance and forecast |
| Assets | Critical assets, downtime and lifecycle alerts |
| Compliance | Current compliance and material exceptions |
| Risk | Top risks, mitigation status and escalation |
| Utilities | Consumption/cost trends and notable variances |
| Provider | Overall provider performance and problem areas |
| Recommendations | CeEst's priority actions, savings and CAPEX recommendations |

# 16. Assessment of the 24-Module CeEst FM Architecture

Based on the FM/ERP requirements developed so far, the 24-module architecture is the correct target structure. The important next step is to connect the modules so that information flows automatically between them.

| # | Module | Coverage / next improvement |
| --- | --- | --- |
| 1 | FM Dashboard | Specified; enhance with live KPI/RAG/action widgets |
| 2 | Properties | Already a core foundation; ensure FM hierarchy linkage |
| 3 | Buildings & Areas | Enhance with area computation and scaled floor plans |
| 4 | Assets | Specified; strengthen unique asset master and evidence |
| 5 | Asset Condition | Add formal condition scoring and trend history |
| 6 | Preventive Maintenance | Build recurring schedules, checklists and auto-generation |
| 7 | Reactive Maintenance | Link faults to tickets, assets, cost and root cause |
| 8 | Work Orders / Helpdesk | Build/strengthen unified ticket lifecycle and SLA engine |
| 9 | Inspections | Standardise checklists, evidence, scoring and actions |
| 10 | Compliance | Build expiry/obligation register and automated flags |
| 11 | Utilities | Integrate bills/readings, consumption and cost analytics |
| 12 | Service Providers | Build provider master, contracts, compliance and scorecards |
| 13 | Contracts & SLAs | Link scope, rates, SLA, renewal and performance |
| 14 | Procurement | Connect quotations, approvals, POs and service requests |
| 15 | FM Budget | Build annual/monthly budget and commitment control |
| 16 | Expenditure / Payment Vouchers | Existing requirement; integrate with FM cost transactions |
| 17 | Incidents & Risk | Build risk register, scoring, mitigation and escalation |
| 18 | Projects / Minor Works | Link scope, approvals, budget, progress and close-out |
| 19 | Tenant / Occupant Requests | Link portal requests directly into FM ticketing |
| 20 | KPIs | Build configurable KPI engine from live transactions |
| 21 | Reports | Create scheduled report templates from system data |
| 22 | Client Dashboard | Build executive view with performance and recommendations |
| 23 | Strategic FM Plan | Add property-level service standards, targets and improvement plan |
| 24 | Asset Lifecycle / Capital Plan | Add renewal forecasting and 3–5 year CAPEX planning |

# 17. Required ERP Data Flow

The developer should implement the following relationship so that users do not repeatedly enter the same information:

PROPERTY

↓

BUILDING / FLOOR / AREA

↓

ASSET / SERVICE / CONTRACT

↓

PLAN / PM SCHEDULE / COMPLIANCE OBLIGATION

↓

TICKET / WORK ORDER / INSPECTION

↓

SERVICE PROVIDER / INTERNAL TEAM

↓

QUOTATION / PO / APPROVAL

↓

WORK + EVIDENCE

↓

INVOICE / PAYMENT VOUCHER

↓

COST + PERFORMANCE DATA

↓

KPI / RISK / COMPLIANCE / BUDGET REPORT

↓

FM MANAGER DASHBOARD

↓

CLIENT DASHBOARD + ADVISORY REPORT

# 18. Minimum Automation Rules

• Creating a property creates the property FM profile and allows buildings/areas to be configured.

• Creating an asset automatically makes it available for PM, inspections, condition and lifecycle tracking.

• Creating a service contract automatically creates renewal and compliance alerts.

• Creating a PM schedule automatically creates future work orders/tasks.

• Creating a ticket automatically calculates SLA due times from priority/service contract.

• Approving a work request should check budget availability where configured.

• Completing work should capture evidence and actual cost before closure.

• Invoices should be linked to the work/PO/contract and available for payment-voucher processing.

• Overdue PM, SLA breaches, expired compliance documents, budget overruns and high-risk actions should create flags.

• KPIs should update automatically after relevant transactions are posted.

• Monthly FM reports should be generated from the approved plan and actual ERP data.

• Client dashboards should expose approved management information without exposing internal approval controls.

# 19. User Roles & Permissions

| Role | Core permissions |
| --- | --- |
| System Administrator | Configuration, master data, roles, integrations, audit logs |
| Executive / Client Manager | Portfolio dashboards, strategic reports, approvals as authorised |
| FM Manager | Plans, assets, PM, tickets, providers, budgets, KPIs, reports |
| FM / Operations Officer | Tickets, inspections, work orders, asset updates, evidence |
| Field Officer / Caretaker | Mobile inspections, tickets, readings, photos, completion updates |
| Procurement / Finance | Quotes, POs, invoices, budgets, payment vouchers as authorised |
| Service Provider | Assigned jobs, service reports, evidence, invoice submissions |
| Client / Landlord | Read-only approved dashboards, reports, recommendations |
| Tenant / Occupant | Requests, ticket tracking, confirmations and notifications |
| Auditor / Read Only | Reports, audit trail and evidence without editing |

# 20. Final Developer Priorities

The next development phase should prioritise the following in order:

| Priority | Build item | Reason |
| --- | --- | --- |
| 1 | Property → Building → Area → Asset hierarchy | Everything else depends on accurate property master data |
| 2 | Building area + floor plan module | Creates reliable space/area information |
| 3 | Asset master + lifecycle | Creates the FM asset backbone |
| 4 | PM + ticket/work-order engine | Drives daily FM operations |
| 5 | Service provider + contract/SLA engine | Controls outsourced service delivery |
| 6 | Budget + expenditure + payment-voucher integration | Controls FM cost |
| 7 | Compliance + risk + flag engine | Moves CeEst to proactive risk management |
| 8 | KPI engine + FM plan performance | Converts operations into management information |
| 9 | Manager dashboard | Improves operational control |
| 10 | Client dashboard + advisory reports | Creates the strategic client-facing proposition |

# 21. Definition of Success

The CeEst FM module should be considered successful when a manager can select any property and, from one system, see what the property contains, what services are planned, what has actually happened, what it cost, which assets are deteriorating, which risks or compliance items require attention, how contractors are performing, whether service standards are being achieved, and what CeEst recommends the client should do next.

MANAGE → MONITOR → MEASURE → ADVISE → IMPROVE